SMEFlow Platform

Comprehensive Build, Security & Resilience Plan

Version 1.0  •  May 2026  •  CONFIDENTIAL

SCOPE This document covers all incomplete features, security vulnerabilities, flooding risks, data integrity gaps, and actor-specific protections for the SMEFlow platform. It is organised by priority and includes an implementation matrix at the end.

PART 1

Incomplete Features

What must be built for the platform to function end-to-end

## 1.1  Loan Lifecycle Completion

The loan flow is the most critical gap. The data model is complete but the service layer stops at creating a pending request. The following state transitions and services must be implemented:

| State Transition | What to Build | Notes |
| --- | --- | --- |
| pending_partner → approved | Lender PATCH /lender/loan-requests/{id}/decision — sets amount_approved, interest_rate, term_days, decided_at |
| pending_partner → rejected | Same endpoint, status=rejected. Notify merchant via SMS/WhatsApp immediately. |
| approved → disbursed | POST /lender/loan-requests/{id}/disburse — calls MoMo disburse() on the merchant's primary verified wallet, sets disbursed_at, amount_disbursed. |
| disbursed → repayment | Create RepaymentSchedule rows (installments) based on term_days and interest_rate. Fire first due-date reminder via notification. |
| Installment collection | Celery beat job on each due date: call MoMo charge on merchant wallet, update installment status (paid/failed). 3 failures = overdue. |
| overdue → defaulted | After N days past final due date: set loan status=defaulted, lower credit score, notify lender and merchant, block new loan requests. |
| repaid (final installment) | Set loan status=repaid, release loan block, trigger credit score recompute, notify merchant and lender. |

NEW MODELS & ENDPOINTS New models needed: RepaymentSchedule (loan_id, due_date, amount, status, paid_at, payment_id) New config: LOAN_OVERDUE_GRACE_DAYS, LOAN_MAX_ACTIVE_PER_BUSINESS (suggest: 1) New lender endpoints: GET /lender/loan-requests (filter by status), PATCH decision, POST disburse Merchant endpoints: GET /credit/requests/{id}/schedule (view repayment schedule)

## 1.2  Agent Commission Auto-Payout

Commissions are tracked but never paid out. The mark-paid endpoint is manual-only and has no disbursement.

- Add agent.momo_phone field (the number to disburse commissions to, separate from any business wallet).

- Create a Celery beat job (weekly or on-demand): find all pending commissions, group by agent, call MoMo disburse() for the total, mark all as paid with the MoMo transfer reference.

- Add a minimum payout threshold (e.g. GHS 10) to avoid micro-transfers.

- Notify agent by SMS on successful payout.

- The current mark-commissions-paid endpoint should require platform_admin role, not agent role — agents must not mark their own commissions paid.

## 1.3  Lender Partner Provisioning (DB-Backed)

Lender API keys are currently stored as a JSON string in an environment variable. This is unmaintainable and insecure at scale — adding a new lender requires a config change and redeploy.

- Create a LenderPartner DB table: lender_id, name, contact_email, api_key_hash (SHA-256), is_active, created_at, last_auth_at.

- Admin endpoint: POST /admin/lenders (create), PATCH /admin/lenders/{id} (activate/deactivate/rotate key).

- update verify_lender_api_key() to query LenderPartner table instead of parsing LENDER_API_KEYS env var.

- Key rotation: admin generates a new key, the old hash is replaced. The new plaintext key is shown once and never stored.

- Keep LENDER_API_KEYS env var as a bootstrap fallback for existing keys during migration only.

## 1.4  Push Notifications (FCM)

push_enabled exists in NotificationPreference but nothing ever sends a push. For merchants who install a mobile app, push is critical for loan updates, stock alerts, and payment confirmations.

- Add FCM_SERVER_KEY to config and a device_tokens table (user_id, token, platform, is_active, last_seen_at).

- Add POST /auth/devices endpoint for app to register its FCM token after login.

- Extend NotificationDispatcher.send() with a "push" channel that calls the FCM API.

- Deactivate stale tokens (last_seen_at > 90 days) automatically to avoid sending to uninstalled apps.

## 1.5  Subscription Billing Automation

Subscriptions exist in the DB but the billing cycle is never triggered. A business can stay on "starter" or "pro" without ever being charged.

- Celery beat: on subscription.current_period_end, call MoMo charge on subscription.momo_phone for plan price.

- On success: advance current_period_end by one month, create a BillingTransaction record, notify merchant.

- On failure: set status=past_due, retry after 3 days, then 7 days. After 3 failures: downgrade to free tier, set cancel_at_period_end=true, notify.

- Webhook handler: if MoMo confirms payment asynchronously, call the same success path.

- Add a grace period setting (BILLING_GRACE_DAYS, suggest 3) before downgrade kicks in.

## 1.6  Referral Reward Fulfillment

Referrals are tracked and conversion is detected, but reward granting is stubbed. REFERRALS_NEEDED_FOR_REWARD = 3 is defined but the grant_reward() path needs to pay out.

- Define what the reward is (e.g. 1 month free on starter). Store REFERRAL_REWARD_TYPE and REFERRAL_REWARD_VALUE in config.

- Implement grant_reward() to extend the referrer's subscription period or credit their account.

- Ensure reward is only granted once per qualifying threshold — use a Referral.reward_granted flag.

- Notify the referrer via SMS when their reward is applied.

## 1.7  Analytics Premium Tier

ENABLE_ANALYTICS_PREMIUM feature flag exists but nothing gates premium analytics. The analytics router has no plan-check.

- Add a BillingService.check_feature(business_id, "analytics_premium") dependency.

- Route any advanced analytics endpoints (forecasting, cross-business benchmarks, AI insights) through this gate.

- Return a 402 Payment Required with an upgrade prompt when a free-tier business hits a premium endpoint.

## 1.8  USSD Self-Registration Flow

sm_handle_registration() is called when a USSD caller is not yet in the system, but the implementation depends on what state_machine.py returns. This path needs a complete implementation:

- State: WELCOME — prompt new user to register (name collection).

- State: BUSINESS_NAME — collect business name.

- State: BUSINESS_TYPE — present a numbered menu of business types.

- State: CONFIRM — show summary, ask to confirm.

- On confirm: create User + Business + send a welcome OTP via SMS so the user can log in on a smartphone later.

- Guard: if the phone is already registered but has no active business, route to business creation only.

PART 2

Security Hardening

Closing authentication, authorisation, and secret management gaps

## 2.1  Authentication Gaps

### JWT Access Token Lifetime — 24 hours is too long

The current ACCESS_TOKEN_EXPIRE_MINUTES = 1440 (24 hours) means a stolen token is valid for a full day. If a device is lost or compromised, there is no way to invalidate it short of rotating the SECRET_KEY and logging everyone out.

- Reduce access token to 15–30 minutes. Refresh tokens remain at 30 days.

- The frontend already calls POST /auth/refresh — this change is transparent to users.

- Add token family tracking: each refresh token rotation records the jti chain. If an old jti is reused, invalidate the entire family (stolen refresh token detection).

### OTP Verify Attempt Limiting — verification has no brute-force guard

OTP requests are rate-limited (3 per 5 minutes per phone). But OTP verification has no attempt limit. An attacker who triggers one OTP request can then try all 1,000,000 combinations of a 6-digit code at POST /auth/otp/verify without being blocked.

- Add an otp_verify_attempts Redis counter per phone: increment on each verify call, expire after OTP TTL (5 min).

- After 5 failed verify attempts: delete the OTP, force a new OTP request, return 429.

- This makes brute-force infeasible: 5 attempts per 5-minute window = 6 attempts per hour maximum.

### Platform Admin Role — JWT-only, no database backing

The platform_admin role is currently a JWT claim. Anyone who obtains the SECRET_KEY can forge a platform_admin token. There is no database record of who is actually a platform admin.

- Create a platform_admins table (user_id, is_active, created_by, created_at, last_login_at).

- _require_platform_admin() must verify both the JWT claim AND that the user_id exists in platform_admins with is_active=true.

- New admin accounts must be provisioned via a CLI command (not an API endpoint) to prevent privilege escalation.

- All admin actions must be written to audit_logs with the admin's user_id and IP address.

### Admin Endpoint Hardening

The admin router has no IP allowlist — it relies solely on the JWT role claim. In production, admin endpoints should be accessible only from trusted networks.

- Add ADMIN_ALLOWED_IPS config (comma-separated CIDR list). When set, _require_platform_admin() checks the client IP against this list before JWT validation.

- Return 403 (not 401) for IP mismatches — do not reveal that the endpoint exists to unauthorised IPs.

- Deploy admin endpoints on a separate internal subdomain (admin.api.smeflow.app) that is not publicly routed.

- Add MFA: after JWT validation, require a TOTP code for all state-changing admin operations (suspend, unsuspend, credit override, agent payout approval).

## 2.2  Authorisation Gaps

AUTHORIZATION VULNERABILITIES These are actions that are either entirely ungated or gated by the wrong role.

| Vulnerability | Current State | Fix |
| --- | --- | --- |
| Agent self-registration: any authenticated user can become an agent | POST /agent-network/register has no approval gate | Add admin approval step: create AgentApplication, admin approves via POST /admin/agents/{id}/approve |
| Agent can mark own commissions as paid | POST /agent-network/commissions/mark-paid only checks active agent role | Restrict to platform_admin role only. Agents can view only, not mutate payout status. |
| Bulk message: no SMS cost cap per business per day | send_bulk_message() sends to all recipients with no daily limit | Add BULK_SMS_DAILY_LIMIT per business (plan-gated). Track daily send count in Redis. Return 429 when exceeded. |
| Credit score admin override has no linked audit entry | AdminService.override_credit_score() does not call audit() | Add audit() call with before/after state and actor_id in every admin service method that mutates data. |
| Lender can disburse loans without business consent check | Planned disbursement endpoint has no re-validation of active consent | Always re-verify LenderConsent.is_active at disbursement time, not just at profile-read time. |

## 2.3  Webhook & External API Security

### IP Allowlisting for Inbound Webhooks

MTN MoMo, Paystack, AfricasTalking, and Hubtel/Wigal all send callbacks from known IP ranges. Currently only HMAC signature is checked — a compromised HMAC secret would allow arbitrary webhook injection.

- Add WEBHOOK_ALLOWED_IPS_{PROVIDER} config (e.g. WEBHOOK_ALLOWED_IPS_MTN, WEBHOOK_ALLOWED_IPS_PAYSTACK).

- Webhook handlers check source IP before signature verification. IP mismatch returns 403 and logs a security alert.

- Use X-Forwarded-For only if TRUSTED_PROXY_COUNT is set — otherwise use direct connection IP to prevent header spoofing.

### Request Body Size Limits

FastAPI has no default body size limit. A malicious actor can send a multi-GB request body to exhaust memory or disk.

- Add a ContentSizeMiddleware that rejects requests with Content-Length > MAX_REQUEST_BODY_BYTES (suggest: 1 MB for API, 10 MB for file uploads).

- Streaming requests without Content-Length should be capped at the same limit via a byte counter.

### Security Response Headers

No security headers are set on API responses. While this is primarily a concern for browser clients, it should still be addressed.

- Add SecurityHeadersMiddleware: Strict-Transport-Security, X-Content-Type-Options: nosniff, X-Frame-Options: DENY, Referrer-Policy: no-referrer, Permissions-Policy.

- Remove the Server header (do not reveal ASGI framework / Python version).

## 2.4  Secrets & Key Management

HIGH-RISK: SECRET MANAGEMENT The SECRET_KEY default value ("dev-secret-change-in-production...") is committed in config.py. If a developer deploys without setting SECRET_KEY, all JWTs use the public fallback key. Lender API key hashes are in the LENDER_API_KEYS env var — easy to misconfigure, hard to rotate.

- Make SECRET_KEY required in production: add a validator that raises ValueError if APP_ENV=production and SECRET_KEY equals the default string.

- Integrate AWS Secrets Manager (or HashiCorp Vault) for SECRET_KEY, MTN credentials, Paystack key, NIA/GRA keys. Load at startup via boto3/hvac — never store in env files on production servers.

- SECRET_KEY rotation: implement a KEY_ROTATION_SECRET secondary key that allows existing tokens to remain valid for one rotation window while new tokens use the new key.

- Migrate LENDER_API_KEYS to the LenderPartner DB table (see Part 1.3). Keys should be stored as bcrypt hashes (not SHA-256) for stronger brute-force resistance.

- Audit log all secret-access events: who retrieved a secret, when, from which service.

## 2.5  Data Exposure Risks

- lender_business_ref is a 16-character substring of SHA-256. This is only 64 bits of entropy — birthday collision probability rises above 1% with ~185 million lender-business pairs. Use the full 64-character digest.

- Phone numbers appear in logs throughout the codebase. Verify every log.info/warning call uses phone[-4:] (last 4 digits only). Add a linting rule.

- Credit score factors include raw revenue figures (avg_monthly_revenue). For the lender API, replace exact revenue with the revenue_band bucket only — never expose raw financial figures to third parties.

- Loan request responses include partner_ref which currently leaks internal score IDs. Replace with an opaque external reference.

PART 3

Flooding, DoS & Resilience

Protecting the platform from traffic abuse and external failures

## 3.1  Rate Limiting Gaps

The current rate limiter applies a global 1000 req/hour per IP via slowapi. Several endpoints need tighter, per-resource limits:

| Endpoint | Current Limit | Recommended Limit | Key |
| --- | --- | --- | --- |
| POST /auth/otp/verify | None | 5 attempts / OTP TTL | Per phone number |
| POST /credit/request | None | 3 / day | Per business_id |
| POST /notifications/bulk | Global 1000/hr | 5 / day + plan limit | Per business_id |
| POST /referral/invite | None | 20 / day | Per user_id |
| GET /credit/score (recomputes if none) | Global 1000/hr | Cache recompute: 1 / 6 hours | Per business_id |
| Webhook endpoints (MTN, Paystack, AT) | Global 1000/hr | 200 / min per provider IP | Per source IP |

## 3.2  External API Circuit Breakers

NIA, GRA, MTN MoMo, Paystack, AfricasTalking, and WhatsApp are all called synchronously from request handlers or background tasks. A slow or down external API currently causes cascading failures.

- Install tenacity (already a dependency for MTN) on all external API clients.

- Wrap every outbound HTTP call with a circuit breaker: 3 consecutive failures open the circuit for 60 seconds, then allow one test request.

- Open circuit behaviour: return a degraded response (e.g. KYC stays pending, notification is queued for retry) rather than propagating a 503 to the merchant.

- Add a CircuitBreakerMiddleware that exposes circuit state on the health endpoint: GET /health returns per-provider status (open/closed/half-open).

- Alert on circuit open: emit a Sentry event and send an internal Slack/WhatsApp notification to the on-call engineer.

## 3.3  Celery Queue Protection

- Set per-queue max concurrency: billing_tasks (3), kyc_tasks (5), notification_tasks (10), payment_tasks (5).

- Add a Dead Letter Queue (DLQ) for tasks that fail after max retries. DLQ tasks trigger a Sentry alert and must be manually reviewed.

- Prevent task flooding: before enqueuing a task, check if an identical task (same task name + args) is already queued using a Redis set as a deduplication fence with a TTL matching the expected task latency.

- Cap bulk_onboard_traders at 50 traders per call (already enforced) AND 200 per agent per day via a Redis counter.

## 3.4  Database Query Protection

- Add statement_timeout to the asyncpg connection: any query running over 5 seconds is killed automatically. This prevents slow analytical queries from holding connections.

- The current pagination cap is 100 (PaginationParams). Enforce this on every list endpoint — audit all routers for endpoints that use raw limit/offset without the PaginationParams dependency.

- Ban unbounded queries: SELECT with no WHERE and no LIMIT must not exist in any service method. Add a query review checklist to the PR template.

- Add DB connection pool exhaustion alerting: when active connections > 80% of pool size, emit a warning metric.

## 3.5  Webhook Replay & Idempotency

- MTN and Paystack may retry failed webhooks for up to 72 hours. The current check (payment.status == new_status) only prevents duplicate status writes, but can re-run downstream tasks (reconcile, notify) if the status transitions again.

- Add a processed_webhook_refs Redis set (TTL: 7 days) keyed by provider+reference. Skip processing entirely if already seen.

- AT delivery reports have no deduplication — the same message_id can arrive multiple times. Add the same Redis dedup check.

PART 4

Data Integrity

Ensuring financial data cannot be corrupted, lost, or forged

## 4.1  Loan State Machine Enforcement

The LoanRequest model has a status string field with no enforcement of which transitions are legal. A bug or a malicious API call could move a loan from pending_partner directly to repaid, skipping disbursement.

- Define a LOAN_TRANSITIONS dict: { "pending_partner": ["approved", "rejected"], "approved": ["disbursed", "cancelled"], "disbursed": ["repaid", "defaulted", "overdue"], ... }

- Add a LoanRequest.transition(new_status) method that validates the transition, raises LoanStateError if invalid, and writes an audit entry before committing.

- All service methods that change loan status must call transition(), never set status directly.

## 4.2  Audit Log Immutability

The audit_logs table is described as append-only but this is only a comment — no database-level constraint enforces it. A compromised admin could DELETE or UPDATE rows.

- Create a PostgreSQL row-level security policy: REVOKE UPDATE, DELETE ON audit_logs FROM the application DB user. Only an INSERT permission is needed at the app level.

- Add a Alembic migration that applies this: REVOKE UPDATE, DELETE ON TABLE audit_logs FROM smeflow_app;

- For compliance: consider streaming audit_logs to an append-only S3 bucket (using PostgreSQL logical replication or a Celery task) so the record exists outside the primary DB.

## 4.3  Credit Score Staleness

current_score() recomputes on demand if no score exists, but an existing score is returned even if it is 6 months old. A merchant's score could reflect outdated business activity.

- Add CREDIT_SCORE_MAX_AGE_HOURS config (suggest: 168 = 1 week). If the latest score is older than this, trigger a background recompute and return the stale score with a staleness warning flag.

- Celery beat: recompute scores for all businesses weekly, prioritising those with active or pending loan requests.

## 4.4  Financial Reconciliation

There is no daily reconciliation pass to verify that the payments recorded in the DB match what the MoMo providers actually processed.

- Celery beat (daily, 2 AM): for all payments in status=pending older than 24 hours, call check_status() on the provider and update the DB.

- Generate a daily reconciliation report: total collected vs. total disbursed vs. platform fees. Alert on any discrepancy > GHS 10.

- Loan repayment reconciliation: verify each disbursed_at loan has a corresponding successful payment record within 24 hours of disbursement.

## 4.5  Duplicate Transaction Prevention

Sales and payments use idempotency keys. But the idempotency store uses in-memory fallback (self._memory) when Redis is unavailable — this fallback is per-process and cannot prevent duplicates across multiple API server instances.

- Remove the in-memory fallback. If Redis is unavailable, return 503 immediately — a duplicate sale is worse than a temporary outage.

- Add a database-level unique constraint on sales.idempotency_key per business to act as a final backstop.

- Log a critical Sentry alert whenever the in-memory fallback would have been used.

PART 5

Actor-Specific Protections

Dedicated safeguards for merchants, agents, lenders, and admins

## 5.1  Merchant (Customer) Protections

| Risk | Protection |
| --- | --- |
| Agent creates fraudulent business on merchant's behalf | Send merchant an SMS on agent-created business: "A business was created in your name. Call 0800-SMEFLOW if this was not you." Include a one-click dispute link. |
| Lender disburses loan without merchant awareness | SMS + WhatsApp notification on every loan state change (approved, disbursed, overdue). Merchant must confirm loan acceptance before disbursement proceeds (two-step: approve → confirm PIN/OTP → disburse). |
| Repayment deducted without notice | Send a 3-day and 1-day advance reminder before each repayment deduction. Send a confirmation SMS immediately after each successful or failed deduction. |
| Business suspended without recourse | Admin suspend action must record a reason and notify the merchant. Add a suspension_appeals table and a customer-facing POST /support/appeal endpoint. Merchant can submit evidence; second admin reviews. |
| Lender accesses financial data beyond consent scope | Consent is per-lender and explicitly revocable at any time. Every lender data-access event is written to audit_logs so merchants can review who accessed their data via GET /credit/consent/audit. |

## 5.2  Field Agent Protections

- Agent account takeover: OTP is the only auth factor. If an agent's phone is lost, they can be impersonated. Add an admin-only POST /admin/agents/{id}/deactivate endpoint that immediately revokes the agent's active tokens (by blacklisting all JTIs issued to that user_id in the last 30 days).

- Commission dispute: if an agent disputes a commission amount, there is no mechanism to raise it. Add a commissions dispute log and a manual review queue in the admin panel.

- Bulk onboard abuse: an agent could use bulk onboarding to create ghost businesses and earn onboarding commissions. Add a fraud signal: flag agent accounts where > 30% of onboarded businesses have zero sales after 30 days. Trigger admin review before paying pending commissions.

- Territory enforcement: if region/district is set on the Agent, optionally enforce that businesses onboarded by this agent have a matching location. This prevents agents from onboarding merchants outside their territory to game commission counts.

## 5.3  Lender Partner Protections

- API key compromise: lender keys are currently long-lived with no expiry. Add created_at and expires_at to LenderPartner. Keys expire after 90 days and must be rotated. Alert the lender's contact_email 14 days before expiry.

- Lender impersonation: two lenders could use each other's lender_id if they intercept a token. Bind the lender_id claim in the JWT to the authenticated lender — verify it matches during require_lender_scope.

- Data leakage via credit profiles: lender can call GET /lender/credit-profiles in a tight loop and aggregate all business data. Add per-lender rate limiting (100 profile fetches / hour) and log each fetch to the audit trail.

- Rogue disbursement: a lender could disburse to a business that never applied. Enforce that disbursement can only happen against an approved LoanRequest with a matching partner_ref that the lender created.

## 5.4  Platform Admin Protections

- Rogue admin: a single admin can currently suspend any business, override credit scores, and mark commissions paid with no second approver. Add a two-person rule for high-impact operations: credit overrides, bulk business suspensions, and lender deactivation require a second admin to confirm within 15 minutes via a pending_actions table.

- Admin session hijacking: admin JWTs last 24 hours. Reduce to 1 hour for admin tokens. Add a per-session device fingerprint (User-Agent + IP hash) — if the fingerprint changes mid-session, invalidate the token.

- Insider threat: admin actions are logged but logs can currently be read by any admin. Segregate log access: only a "superadmin" role can read audit logs for other admins' actions.

- Admin account provisioning: no CLI hardening. Add a --totp flag to the admin creation CLI that generates a TOTP secret and displays it once. Store the TOTP secret hashed. All state-changing admin API calls require a current TOTP code in the X-Admin-TOTP header.

PART 6

Implementation Priority Matrix

Ordered by risk impact and implementation complexity

Legend: Critical = blocking or severe security risk  |  High = significant gap  |  Medium = important improvement  |  Low = hardening / polish

| Item | Priority | Effort | Owner |
| --- | --- | --- | --- |
| OTP verify brute-force protection (attempt counter) | Critical | 0.5 day | Backend |
| JWT access token reduced to 15–30 minutes | Critical | 0.5 day | Backend |
| Platform admin DB-backed + IP allowlist | Critical | 1 day | Backend + DevOps |
| SECRET_KEY rotation & production guard | Critical | 1 day | Backend + DevOps |
| Loan lifecycle: lender decision + disbursement endpoints | Critical | 3 days | Backend |
| Repayment schedule model + collection Celery job | Critical | 3 days | Backend |
| Loan default detection and merchant/lender notification | Critical | 1.5 days | Backend |
| Merchant confirmation step before loan disbursement (OTP) | Critical | 1 day | Backend |
| Audit log DB-level immutability (REVOKE UPDATE/DELETE) | Critical | 0.5 day | DBA |
| Agent commission mark-paid restricted to platform_admin | Critical | 0.5 day | Backend |
| Loan state machine with validated transitions | High | 1 day | Backend |
| Lender DB-backed provisioning (LenderPartner table) | High | 2 days | Backend |
| Agent self-registration approval gate (AgentApplication) | High | 1.5 days | Backend |
| Idempotency Redis-only (remove memory fallback) | High | 0.5 day | Backend |
| Bulk message daily limit + plan-gating | High | 1 day | Backend |
| Webhook IP allowlist (MTN, Paystack, AT, Hubtel) | High | 1 day | Backend + DevOps |
| Request body size limit middleware | High | 0.5 day | Backend |
| Agent commission auto-payout via MoMo disbursement | High | 2 days | Backend |
| Subscription billing Celery job (charge + downgrade) | High | 2.5 days | Backend |
| Credit score staleness TTL + scheduled recompute | High | 1 day | Backend |
| Full lender_business_ref (64 chars, not 16) | High | 0.5 day | Backend |
| Webhook replay deduplication (Redis processed_refs set) | High | 1 day | Backend |
| External API circuit breakers (all providers) | Medium | 2 days | Backend |
| Celery DLQ + task deduplication fence | Medium | 1.5 days | Backend + DevOps |
| Admin TOTP for state-changing operations | Medium | 2 days | Backend |
| Two-person rule for high-impact admin actions | Medium | 2 days | Backend |
| Business suspension appeal workflow | Medium | 2 days | Backend |
| Agent fraud signal (ghost business detection) | Medium | 1.5 days | Backend |
| Admin session device fingerprint + 1h token lifetime | Medium | 1 day | Backend |
| Daily payment reconciliation Celery job | Medium | 1.5 days | Backend |
| Push notifications (FCM device tokens + dispatcher) | Medium | 2 days | Backend + Mobile |
| Lender API key expiry (90 days) + rotation alerts | Medium | 1 day | Backend |
| Security response headers middleware | Medium | 0.5 day | Backend |
| Per-endpoint rate limits (credit, referral, webhook) | Medium | 1 day | Backend |
| Referral reward fulfillment (subscription extension) | Medium | 1 day | Backend |
| Analytics premium plan gate | Low | 0.5 day | Backend |
| USSD self-registration state machine | Low | 2 days | Backend |
| Agent token mass-revocation (lost device) | Low | 1 day | Backend |
| Consent access audit trail (GET /credit/consent/audit) | Low | 1 day | Backend |
| Lender profile fetch rate limit (100/hr) | Low | 0.5 day | Backend |
| DB statement_timeout + connection pool alerting | Low | 0.5 day | DBA + DevOps |
| Secrets Manager integration (AWS / Vault) | Low | 3 days | DevOps |

Total estimated effort: ~55 developer-days

Critical items: ~14 days  •  High: ~20 days  •  Medium: ~17 days  •  Low: ~10 days

RECOMMENDED SPRINT PLAN Recommended sprint plan: Sprint 1 (2 wks): All Critical items — OTP, JWT, admin hardening, loan lifecycle core, audit immutability. Sprint 2 (2 wks): All High items — lender provisioning, agent approval, billing, idempotency, webhooks. Sprint 3 (2 wks): Medium items — circuit breakers, admin TOTP, reconciliation, push notifications. Sprint 4 (1 wk): Low items — analytics gate, USSD registration, remaining hardening.