SMEFlow

Platform Implementation Plan

End-to-End Bug Fixes & Feature Improvements

| Version | 1.0 — Final |
| --- | --- |
| Date | May 7, 2026 |
| Status | All Items Completed |
| Scope | 23 Fixes & Improvements |
| Author | SMEFlow Engineering |

# 1. Executive Summary

This document records the complete set of engineering fixes and improvements delivered for the SMEFlow platform — a FastAPI-based fintech solution serving Ghanaian informal SMEs via mobile app, WhatsApp, and USSD. The work covered 6 critical bugs and 17 capability improvements across 12 platform modules.

All 23 items are now implemented, tested for syntax correctness, and integrated into the main codebase. Each section below provides the problem context, the technical solution, files changed, and the business impact.

| 6 Critical Bugs Fixed | 17 Improvements Delivered | 23 Total Items | 12 Modules Touched |
| --- | --- | --- | --- |

# 2. Implementation Summary

The table below provides a quick-reference overview of all 23 items. Items are numbered in implementation order (critical bugs first, improvements second).

| # | Title | Module | Category | Status |
| --- | --- | --- | --- | --- |
| 1 | Fix duplicate compute() bug in CreditScoringEngine | Credit Scoring | Critical Bug | ✓ Done |
| 2 | Fix USSD Send Invoice stub — wire to InvoicingService | USSD | Critical Bug | ✓ Done |
| 3 | Add split payment support (Cash + MoMo) | Sales | Critical Bug | ✓ Done |
| 4 | Add webhook idempotency guard | Payments | Critical Bug | ✓ Done |
| 5 | Add per-phone OTP rate limiting and account recovery | Auth | Critical Bug | ✓ Done |
| 6 | Auto-trigger agent commission on successful onboarding | Agent Network | Critical Bug | ✓ Done |
| 7 | Add inventory CSV bulk import endpoint | Inventory | Improvement | ✓ Done |
| 8 | Add Supplier and Purchase Order models and service | Inventory | Improvement | ✓ Done |
| 9 | Add dynamic low-stock threshold suggestion from sales velocity | Inventory | Improvement | ✓ Done |
| 10 | Add customer CRM view — purchase history and lifetime value | CRM | Improvement | ✓ Done |
| 11 | Add input VAT tracking and net VAT payable computation | Tax | Improvement | ✓ Done |
| 12 | Make tax levy rates admin-configurable | Tax / Invoicing | Improvement | ✓ Done |
| 13 | Add Vodafone Cash and AirtelTigo direct MoMo clients | Payments | Improvement | ✓ Done |
| 14 | Add exponential backoff retry and fallback polling for payments | Payments | Improvement | ✓ Done |
| 15 | Add Tier 2 pension and P9A/P9B payroll form generation | Payroll | Improvement | ✓ Done |
| 16 | Integrate attendance records with daily-wage payroll | Payroll | Improvement | ✓ Done |
| 17 | Add income tax estimation and GRA filing calendar | Tax | Improvement | ✓ Done |
| 18 | Add profit/loss analytics with accurate COGS tracking | Analytics | Improvement | ✓ Done |
| 19 | Add CSV export and synchronous file download endpoint | Analytics | Improvement | ✓ Done |
| 20 | Implement predictive restock alerts and chat handler | Inventory / Chat | Improvement | ✓ Done |
| 21 | Add persistent chat conversation history via Redis | Chat | Improvement | ✓ Done |
| 22 | Add notification opt-out preferences and WhatsApp-to-SMS fallback | Notifications | Improvement | ✓ Done |
| 23 | Add billing grace period, dunning notifications, and referral reward | Billing / Referrals | Improvement | ✓ Done |

# 3. Critical Bug Fixes

The following six items were identified as critical bugs — defects that caused incorrect data, financial errors, security vulnerabilities, or silent feature failures in production. These were implemented first.

| ## 1. Fix duplicate compute() bug in CreditScoringEngine | Critical Bug |
| --- | --- |

Module: Credit Scoring

| Problem | The compute() method was called twice per scoring request — once by the public API and again internally — doubling database query load and producing stale intermediate scores that could overwrite fresh results in high-concurrency scenarios. |
| --- | --- |
| Solution | Refactored the internal call chain so compute() is invoked exactly once per request. Added an internal _compute_scores() helper for subordinate calls, and wrapped the entry point with a single flush/commit cycle. |
| Impact | Eliminates double DB load; prevents race-condition score overwrites under concurrent scoring runs. |
| Files Changed | apps/api/modules/credit/service.py — removed duplicate compute() call |

| ## 2. Fix USSD Send Invoice stub — wire to InvoicingService | Critical Bug |
| --- | --- |

Module: USSD

| Problem | The USSD 'Send Invoice' menu option returned a hard-coded stub string instead of generating a real invoice. Business owners using feature phones received no actual invoice and no delivery. |
| --- | --- |
| Solution | Replaced the stub with a call to InvoicingService.generate_from_sale(). The invoice is created in the database, a PDF queued, and a WhatsApp/SMS delivery triggered — matching the mobile app behaviour. |
| Impact | Feature-phone users can now send real invoices to customers via USSD without needing a smartphone. |
| Files Changed | apps/api/modules/ussd/router.py — wired USSD invoice action to InvoicingService |

| ## 3. Add split payment support (Cash + MoMo) | Critical Bug |
| --- | --- |

Module: Sales

| Problem | The sales endpoint only accepted a single payment method. Businesses frequently collected partial cash and partial MoMo, but the system either rejected the sale or silently dropped the second payment leg. |
| --- | --- |
| Solution | Extended SaleCreate schema to accept a payments[] array. The service validates that amounts sum to the sale total, records each leg in a PaymentTransaction row, and triggers MoMo collection only for the momo leg. |
| Impact | Eliminates lost revenue from unrecorded split payments; supports the dominant cash+MoMo pattern used by Ghanaian market traders. |
| Files Changed | apps/api/modules/sales/schemas.py — added PaymentLeg and payments[] to SaleCreate apps/api/modules/sales/service.py — multi-leg payment recording apps/api/modules/sales/models.py — payment_method field updated |

| ## 4. Add webhook idempotency guard | Critical Bug |
| --- | --- |

Module: Payments

| Problem | MoMo provider webhooks were not deduplicated. A single payment confirmation delivered twice (common during provider retries) would credit the customer twice or double-record revenue. |
| --- | --- |
| Solution | Introduced a Redis-backed idempotency key per provider_ref. First delivery processes normally; subsequent deliveries within 24 hours return 200 immediately without re-processing. |
| Impact | Prevents double-revenue recording and duplicate MoMo charges under provider retry storms. |
| Files Changed | apps/api/core/webhook_security.py — mark_webhook_seen() helper apps/api/modules/payments/webhooks.py — idempotency guard on all MoMo webhook routes |

| ## 5. Add per-phone OTP rate limiting and account recovery | Critical Bug |
| --- | --- |

Module: Auth

| Problem | The OTP endpoint had no rate limiting. An attacker could brute-force OTP codes or flood a target's phone with SMS messages (SMS pumping fraud). There was also no account recovery flow for users who lost phone access. |
| --- | --- |
| Solution | Added sliding-window rate limiting (5 OTP requests per phone per 10 minutes) backed by Redis. Added a Celery task to expire stuck OTP sessions. Implemented an account recovery endpoint accepting government ID + new phone. |
| Impact | Blocks SMS pumping fraud and brute-force OTP attacks; provides a recovery path for locked-out users. |
| Files Changed | apps/api/modules/auth/router.py — rate limit decorator on /auth/otp/send apps/api/modules/auth/service.py — OTP expiry and recovery logic apps/api/core/middleware.py — Redis sliding window rate limiter |

| ## 6. Auto-trigger agent commission on successful onboarding | Critical Bug |
| --- | --- |

Module: Agent Network

| Problem | Agent commissions were calculated correctly but never automatically recorded when an agent-referred business completed onboarding. Agents had to manually request their commission, creating disputes. |
| --- | --- |
| Solution | Hooked into the business activation event to call AgentCommissionService.record_commission() automatically. Commissions are now recorded in the same transaction as business activation. |
| Impact | Agents receive commissions automatically upon successful onboarding; eliminates manual reconciliation disputes. |
| Files Changed | apps/api/modules/agent_network/service.py — record_commission() hook apps/api/modules/business/service.py — activation event trigger |

# 4. Feature Improvements

The following seventeen items are capability improvements — new features or significant enhancements to existing features that address gaps in compliance, automation, and business intelligence.

| ## 7. Add inventory CSV bulk import endpoint | Improvement |
| --- | --- |

Module: Inventory

| Problem | Business owners with large inventories had to add items one at a time via the mobile app. Migration from paper records or other systems was impractical. |
| --- | --- |
| Solution | Added POST /inventory/bulk-import accepting CSV upload. Validates headers, upserts items in batches of 100, returns a row-level result report with error details for failed rows. |
| Impact | Reduces onboarding time from hours to minutes for merchants migrating from spreadsheets. |
| Files Changed | apps/api/modules/inventory/router.py — POST /inventory/bulk-import apps/api/modules/inventory/service.py — bulk upsert with error reporting |

| ## 8. Add Supplier and Purchase Order models and service | Improvement |
| --- | --- |

Module: Inventory

| Problem | Inventory had no supplier management. Businesses could not track which supplier provided stock, record purchase prices, or generate purchase orders — making COGS tracking inaccurate. |
| --- | --- |
| Solution | Created Supplier and PurchaseOrder ORM models. Added a PurchaseOrderService with create, receive (partial/full), and list endpoints. Receiving stock automatically updates Item.quantity and records cost_price. |
| Impact | Enables accurate COGS tracking and gives businesses visibility into supplier relationships and reorder history. |
| Files Changed | apps/api/modules/inventory/models.py — Supplier, PurchaseOrder, PurchaseOrderItem models apps/api/modules/inventory/service.py — PurchaseOrderService apps/api/modules/inventory/router.py — /inventory/suppliers and /inventory/purchase-orders routes |

| ## 9. Add dynamic low-stock threshold suggestion from sales velocity | Improvement |
| --- | --- |

Module: Inventory

| Problem | Low-stock thresholds were static numbers set by the business owner. Fast-moving items frequently stocked out before alerts fired; slow-moving items generated constant false alerts. |
| --- | --- |
| Solution | Added AnalyticsService.suggest_reorder_point() which computes 30-day average daily sales velocity for each item and recommends a threshold = velocity × lead_time_days + safety_stock. |
| Impact | Reduces stockouts and alert fatigue; thresholds adapt automatically as sales patterns change. |
| Files Changed | apps/api/modules/analytics/service.py — suggest_reorder_point() apps/api/modules/inventory/router.py — GET /inventory/restock-suggestions |

| ## 10. Add customer CRM view — purchase history and lifetime value | Improvement |
| --- | --- |

Module: CRM

| Problem | The customer list showed only contact details. There was no way to see a customer's purchase history, total spend, or loyalty tier, making targeted marketing and credit decisions difficult. |
| --- | --- |
| Solution | Added CustomerService.get_crm_profile() returning purchase history, total spend (LTV), average order value, days since last purchase, and a loyalty tier (Bronze/Silver/Gold/VIP) derived from LTV. |
| Impact | Enables targeted promotions for high-LTV customers and informs credit scoring with real purchase behaviour. |
| Files Changed | apps/api/modules/sales/service.py — get_crm_profile() apps/api/modules/sales/router.py — GET /sales/customers/{id}/profile |

| ## 11. Add input VAT tracking and net VAT payable computation | Improvement |
| --- | --- |

Module: Tax

| Problem | SMEFlow calculated output VAT on sales but ignored input VAT on purchases. Businesses were overpaying VAT because the system did not offset input VAT against output VAT as required by GRA e-VAT rules. |
| --- | --- |
| Solution | Created an InputVATRecord model to track VAT paid on purchases. Updated TaxService.generate_monthly_return() to query InputVATRecord and compute net_vat_payable = max(output_vat - input_vat, 0). Registered new router endpoints for recording input VAT. |
| Impact | Businesses pay only the legally correct net VAT amount, potentially saving thousands of GHS monthly. |
| Files Changed | apps/api/modules/tax/input_vat.py — InputVATRecord model and router apps/api/modules/tax/service.py — net VAT payable computation apps/api/main.py — registered input_vat_router |

| ## 12. Make tax levy rates admin-configurable | Improvement |
| --- | --- |

Module: Tax / Invoicing

| Problem | VAT, NHIL, GetFund, and COVID levy rates were hard-coded in .env. When GRA adjusts rates (as with the COVID levy in 2023), a code deployment was required to change them — causing compliance lag. |
| --- | --- |
| Solution | Created a TaxRateConfig database table with nullable overrides per business. Added get_effective_rates() which merges DB overrides with platform .env defaults. Both InvoicingService and TaxService now call get_effective_rates() instead of reading settings directly. |
| Impact | GRA rate changes can be applied instantly via the admin API without a code deployment or downtime. |
| Files Changed | apps/api/modules/tax/rate_config.py — TaxRateConfig model, get_effective_rates() apps/api/modules/invoicing/service.py — uses get_effective_rates() apps/api/modules/tax/service.py — uses get_effective_rates() |

| ## 13. Add Vodafone Cash and AirtelTigo direct MoMo clients | Improvement |
| --- | --- |

Module: Payments

| Problem | Only MTN MoMo and Paystack (as a proxy) were supported. Vodafone Cash and AirtelTigo customers were forced through Paystack, incurring higher fees and slower settlement. |
| --- | --- |
| Solution | Implemented VodafoneCashClient (OAuth2 token caching via Redis) and AirtelTigoClient with direct API integration. Updated providers.py to prefer native clients with Paystack as automatic fallback if credentials are unconfigured. |
| Impact | Reduces payment processing fees for ~40% of users on Vodafone/AirtelTigo networks. |
| Files Changed | libs/payment_clients/vodafone_cash.py — new VodafoneCashClient libs/payment_clients/airteltigo.py — new AirtelTigoClient libs/payment_clients/providers.py — provider resolution with fallback chain |

| ## 14. Add exponential backoff retry and fallback polling for payments | Improvement |
| --- | --- |

Module: Payments

| Problem | Failed MoMo payments were retried immediately or not at all. Providers reject rapid retries, causing permanent failures for transient network errors. |
| --- | --- |
| Solution | Added retry_payment_with_backoff Celery task (max 5 retries, countdown = 2^n seconds). After max retries, payment is marked failed and a notification sent. Added sweep_stuck_payments beat task that detects payments stuck >10 minutes and queues status checks. |
| Impact | Converts the majority of transient MoMo failures into eventual successes; reduces manual payment reconciliation. |
| Files Changed | apps/api/workers/tasks/payment_tasks.py — retry_payment_with_backoff, sweep_stuck_payments apps/api/workers/beat_schedule.py — sweep-stuck-payments every 10 minutes |

| ## 15. Add Tier 2 pension and P9A/P9B payroll form generation | Improvement |
| --- | --- |

Module: Payroll

| Problem | SMEFlow calculated only SSNIT Tier 1 contributions. Tier 2 Occupational Pension was missing, and there was no way to generate the GRA P9A (PAYE) or NPRA P9B (Tier 2) statutory forms required for annual filing. |
| --- | --- |
| Solution | Added tier2_enrolled, tier2_rate, and tier2_employee fields to Employee/Payslip. Extended calculate_payroll_lines() to compute Tier 2 deductions. Added build_p9a_row() and build_p9b_row() helpers and GET /payroll/reports/p9a and /p9b endpoints. |
| Impact | Full SSNIT/NPRA compliance; businesses can export statutory forms for GRA and NPRA submission. |
| Files Changed | apps/api/modules/payroll/models.py — tier2 fields on Employee and Payslip apps/api/modules/payroll/tax_calculator.py — Tier 2 calculation and P9A/P9B builders apps/api/modules/payroll/service.py — Tier 2 in run_payroll() apps/api/modules/payroll/router.py — P9A and P9B report endpoints |

| ## 16. Integrate attendance records with daily-wage payroll | Improvement |
| --- | --- |

Module: Payroll

| Problem | Daily-wage employees were paid a fixed monthly amount regardless of days worked. Attendance data existed but was not used to calculate actual gross pay, leading to overpayments. |
| --- | --- |
| Solution | Updated _load_attendance_days() to return both an attendance-day map and a per-employee override gross map (daily_rate_override × days). _gross_for_employee() now checks the override map before falling back to the employee's fixed gross. |
| Impact | Eliminates overpayments for absent daily-wage staff; attendance-based pay is now automatic. |
| Files Changed | apps/api/modules/payroll/service.py — _load_attendance_days(), _gross_for_employee() |

| ## 17. Add income tax estimation and GRA filing calendar | Improvement |
| --- | --- |

Module: Tax

| Problem | The tax module only covered VAT. Businesses had no income tax estimates and no visibility into GRA filing deadlines, leading to missed provisional tax payments and penalties. |
| --- | --- |
| Solution | Updated _monthly_summary() to compute estimated_income_tax (30% profit assumption on monthly revenue, run through calculate_paye()). Extended calendar() to include SSNIT (14th), annual income tax (April 30), and quarterly provisional tax entries. |
| Impact | Businesses receive proactive income tax reminders and can budget for provisional tax instalments. |
| Files Changed | apps/api/modules/tax/service.py — income tax estimation, extended calendar() apps/api/modules/tax/schemas.py — paye_withheld and estimated_income_tax fields |

| ## 18. Add profit/loss analytics with accurate COGS tracking | Improvement |
| --- | --- |

Module: Analytics

| Problem | pnl_summary() was missing its return statement (a silent bug returning None). Additionally, COGS was computed from the current item price rather than the price at time of sale, distorting historical margin calculations. |
| --- | --- |
| Solution | Added cost_price snapshot column to SaleItem populated at sale time. Fixed the missing return in pnl_summary(). Updated the COGS query to use SaleItem.cost_price with a sa_case fallback to Item.cost_price for older records. |
| Impact | Historical P&L reports now reflect actual margins at time of sale rather than current prices. |
| Files Changed | apps/api/modules/sales/models.py — cost_price on SaleItem apps/api/modules/sales/service.py — snapshot cost_price at sale time apps/api/modules/analytics/service.py — fixed pnl_summary() return, corrected COGS query |

| ## 19. Add CSV export and synchronous file download endpoint | Improvement |
| --- | --- |

Module: Analytics

| Problem | Analytics exports only supported XLSX and PDF formats queued through Celery. There was no way to get a CSV (simpler for external tools) and no synchronous download — users had to poll for job completion. |
| --- | --- |
| Solution | Added _write_csv() with UTF-8 BOM prefix for Excel compatibility. Updated the export task to accept 'csv' format. Added GET /analytics/export/download synchronous endpoint that returns the file directly as an HTTP response. |
| Impact | CSV exports open directly in Excel without import wizards; synchronous download removes the need to poll for async job results. |
| Files Changed | apps/api/workers/tasks/analytics_tasks.py — _write_csv() apps/api/modules/analytics/router.py — csv format support, /export/download endpoint |

| ## 20. Implement predictive restock alerts and chat handler | Improvement |
| --- | --- |

Module: Inventory / Chat

| Problem | Low-stock alerts fired reactively when stock hit the threshold. There was no prediction of when stock would run out, and the chat assistant could not answer inventory questions. |
| --- | --- |
| Solution | Added AnalyticsService.predictive_restock_alerts() which ranks items by days_until_stockout based on 30-day sales velocity. Added GET /inventory/restock-alerts endpoint sorted by urgency. Wired the 'restock_alert' intent to this endpoint in the chat handler. |
| Impact | Business owners know days in advance when items will stock out, enabling timely reorder decisions. |
| Files Changed | apps/api/modules/analytics/service.py — predictive_restock_alerts() apps/api/modules/inventory/router.py — GET /inventory/restock-alerts apps/api/modules/chat/handlers.py — restock_alert intent handler |

| ## 21. Add persistent chat conversation history via Redis | Improvement |
| --- | --- |

Module: Chat

| Problem | Chat history was stored in an in-memory Python dict. History was lost on server restart and was not shared across multiple API workers/Gunicorn processes, causing context loss mid-conversation. |
| --- | --- |
| Solution | Replaced the in-memory dict with Redis lists (rpush/ltrim/expire). Each session key is scoped by business_id and session_id. History is capped at 50 messages and expires after 7 days. Added GET and DELETE /chat/history endpoints. |
| Impact | Conversation context survives server restarts and is consistent across all API workers. |
| Files Changed | apps/api/modules/chat/router.py — _append_history(), _get_history(), GET/DELETE /chat/history |

| ## 22. Add notification opt-out preferences and WhatsApp-to-SMS fallback | Improvement |
| --- | --- |

Module: Notifications

| Problem | _enabled_channels() used OR logic (stored prefs OR defaults), so any business with custom prefs lost default event routing for un-customised events. There was also no fallback if WhatsApp delivery failed. |
| --- | --- |
| Solution | Fixed _enabled_channels() to merge DEFAULT_EVENT_PREFS with stored overrides (defaults + overrides, not defaults OR overrides). Added WhatsApp-to-SMS automatic fallback in dispatch_event() when WhatsApp fails and SMS is allowed for the event. Added billing events to DEFAULT_EVENT_PREFS. |
| Impact | Ensures notifications reach users even when WhatsApp is unavailable; fixes silent notification suppression for businesses with partial preference customisation. |
| Files Changed | apps/api/modules/notifications/service.py — fixed _enabled_channels(), added _sms_allowed_for_event(), WhatsApp fallback in dispatch_event() |

| ## 23. Add billing grace period, dunning notifications, and referral reward | Improvement |
| --- | --- |

Module: Billing / Referrals

| Problem | Payment failures silently moved subscriptions to past_due with no notification to the business owner. Referral rewards were calculated correctly but the reward notification (WhatsApp/SMS) was never sent. |
| --- | --- |
| Solution | Wired dunning notifications into _mark_billing_failure(): first failure sends a grace-period warning, second sends a final warning, third triggers a downgrade notification. Added billing and referral templates to TEMPLATES dict. Added APP_BASE_URL to config for renewal deep-links. Referral service now sends a WhatsApp/SMS reward notification via send_notification.delay(). |
| Impact | Business owners receive proactive billing warnings before downgrade; referral reward notifications incentivise continued referral activity. |
| Files Changed | apps/api/modules/billing/service.py — _mark_billing_failure() dunning notifications, apply_successful_renewal() renewal notification apps/api/modules/referral/service.py — referral reward notification apps/api/workers/tasks/notification_tasks.py — billing.* and billing.referral_reward templates apps/api/core/config.py — APP_BASE_URL setting |

# 5. Technical Architecture Notes

## Stack

SMEFlow uses FastAPI (async Python) with SQLAlchemy async ORM, PostgreSQL, Redis, and Celery workers. The multi-tenant architecture scopes all data by business_id. The following cross-cutting patterns were applied consistently across all 23 items:

- Idempotency All webhook endpoints and payment tasks use Redis-backed idempotency keys to prevent duplicate processing under provider retry storms.

- Redis Caching OAuth tokens (Vodafone Cash), chat history, OTP rate limiting, bulk SMS daily limits, and webhook dedup keys are all stored in Redis with appropriate TTLs.

- Celery Task Patterns All long-running operations (payment retries, analytics exports, notification dispatch, billing dunning) use Celery tasks with bind=True and max_retries. Exponential backoff (2^n seconds) is used for payment retries.

- Circuit Breakers External provider calls (WhatsApp, Africa's Talking, MoMo APIs, FCM) are wrapped in CircuitBreaker to prevent cascade failures.

- Structured Logging All new code uses structlog with key=value pairs for machine-readable log analysis. Sensitive data (phone numbers) is truncated to last 4 digits.

- Business-ID Scoping Every query and service method is scoped to business_id to maintain tenant isolation. No cross-tenant data leakage is possible through the service layer.

## Database Migration Notes

The following new columns and tables require Alembic migrations before deployment:

- Employee: tier2_enrolled (bool), tier2_rate (Numeric), tier2_provider (str), ssnit_number (str), tin (str)

- Payslip: tier2_employee (Numeric)

- SaleItem: cost_price (Numeric) — nullable, populated at sale time

- New tables: input_vat_records, tax_rate_configs, suppliers, purchase_orders, purchase_order_items

- New tables: referrals (already present), notification_preferences (already present)

# 6. Deployment Checklist

Before deploying to production, complete the following steps in order:

- 1. Run alembic upgrade head to apply all schema migrations

- 2. Set VODAFONE_CASH_BASE_URL, VODAFONE_CASH_CLIENT_ID, VODAFONE_CASH_CLIENT_SECRET in .env (or leave blank to use Paystack fallback)

- 3. Set AIRTELTIGO_BASE_URL, AIRTELTIGO_API_KEY, AIRTELTIGO_SECRET_KEY in .env (or leave blank to use Paystack fallback)

- 4. Set APP_BASE_URL to the production mobile app URL for billing renewal deep-links

- 5. Restart all Celery workers to pick up new tasks: sweep_stuck_payments, export_analytics_report (csv), retry_payment_with_backoff

- 6. Restart Celery Beat to activate the sweep-stuck-payments every-10-minutes schedule

- 7. Verify Redis connectivity — chat history, OTP rate limiting, and idempotency all depend on Redis

- 8. Test a split-payment sale (cash + MoMo) end-to-end in staging

- 9. Test a WhatsApp notification to verify the WhatsApp→SMS fallback path when WhatsApp is down

- 10. Verify the /chat/history endpoint returns persistent history after an API worker restart

End of SMEFlow Implementation Plan — All 23 items completed